## Slide 1: S.C.a.R. arcade
Presented by Saxon, Ryan and MARTIN.

## Slide 2: What is S.C.a.R. arcade?
A game arcade designed for the Android OS, featuring 2 different games:
  Tower of Hanoi
  Picture Memory test.
Possible stretch goals:
  Features cloud-integrated leaderboards.
  Adjustable games library.
  Possible third game implemented.

## Slide 3: Why a game arcade?
Developing games provides us the opportunity to utilize the skills taught in this course related to mobile application development, including:
  Programming with C#
  Event driven programming
  Use of sensors
  Utilizing cloud services
Additionally, game development is a sensible, realistic goal because the foundational knowledge has been provided; it just needs to be expanded upon.

## Slide 4: Development Plan:
Phase: | Description:
1 | Design: Interface Navigational mapping of application Games to be implemented. Leaderboard.
2 | Prototype: Build interfaces (game, menu) from design plan Connect games, and menus together. Build prototype of games. Leaderboard (storage).
3 | Test: Navigational mapping. Different phone specifications (screen size, and android version). User inputs. Leaderboard.
4 | Finalize, and Deploy

## Slide 5: Game selection interface
Notes:
This is the screen that users are presented with upon starting the application.
Linear layout(vertical) with selectable buttons to run a specific game.
Each item will display the name, and a button to show description/rules of the game.
Simple, informative, conveys all necessary information while efficiently using screen ‘real-estate’.
Figure 1: Game selection interface v.1 (Ryan)

## Slide 6: Generic game menu interface
NOTES:
Each game uses the same menu interface, providing a consistent look and feel across the application.
Aesthetic variations can be applied to uniquely identify games (colour scheme, diffused background, game title).
Each game will range in difficulty (information for difficulty will be provided in the description).
Figure 2: Menu Interface
(Martin)

## Slide 7: Leaderboard Interface
Notes:
Generic leaderboard interface shared across games.
The background will be based upon game menu interface.
Leaderboard is a scrollable list updated from local database in the application.
Shows top 100 players.
Score from previous game is highlighted in leaderboard.
Figure 3: Leaderboard Interface

## Slide 8: Issues anticipated, and solutions:
Deployment to various Android OS’s.
Unable to connect to cloud-services.
Unable to save necessary game data (scores, or game state).
Abnormalities in positioning application components.
Android OS:
  Specify minimum Android OS.
  Specify target Android OS.
cloud-services:
  Upcoming class material.
Saving game data:
  Implement procedures for saving, and updating high-scores.
Abnormalities:
  Research components for layout.
  Test different parameters, and layout managers.
Problems:
Solutions:

## Slide 9: Tower of Hanoi:
Presented by Ryan:

## Slide 10: Tower of Hanoi interface:
Notes:
The timer will be recorded and be viewable from the leaderboard.
Once the game has ended the score will be submitted for evaluation to the leaderboard.
Disks will display numbers to make it easier to differentiate.
Optimal number of moves will also be displayed as to challenge the player.
Player can increase number of disks, but cannot increase the number of poles.
Figure 3: Tower of Hanoi interface (Ryan)

## Slide 11: Tower of Hanoi Problems/Solutions:
Problems
Drag, and drop functionality.
  Event handlers will not be triggered correctly or at all.
Image sizes.
  Images decrease in size as number of disks are created, with distance between disks increase.
Freedom of customization.
Implementing game logic.
  Incorrect functions not being implemented correctly.
Solutions:
Drag and drop:
  Additional research into user input data collection, for triggering key event handlers.
Image size:
  Downscaling image resolution to fit a desired screen.
  Setting an image size to a set value.
Freedom of customization:
  Limit number of disks.
  Fixed number of poles.
Game logic:
  Research into the rules of the game and its components.

## Slide 12: Memory Test (Deck of Cards)
PRESENTED BY Saxon:

## Slide 13: Memory Test (Deck of Cards)
Notes
Memory test difficulties: hint can be disabled, number of cards can increase, and cards can re-shuffle upon fail.
Once the game has ended the score will be submitted for evaluation to the leaderboard.
Player can increase number of cards, but cannot increase the time or the number of failures.

## Slide 14: Memory Test Problems/Solutions:
Problems
Image sizes.
  Images decrease in size as number of pairs are created, with distance between cards decreased.
Freedom of customization.
Implementing game logic.
  Incorrect functions not being implemented correctly.
Cards
  Shuffling.
  Animations
Solutions:
Image size:
  Downscaling image resolution to fit a desired screen.
  Setting an image size to a set value.
Freedom of customization:
  Limit number of pairs.
  Fixed time/failures.
  Having a deck on the side to pull new pairs
Game logic:
  Research into the rules of the game and its components.

## Slide 15: Optional Features
Adjustable games library
  Add/Remove games
  Customizable ordering of games in menu:
    Alphabetically
    Or by the user’s preference.
  Additional games available through cloud
Cloud-based Leaderboard
  Track country data (Google maps API?)
  Single database stored on cloud (top 100)

## Slide 16: INFT2050 Techniques used in this application.
  Layout manager:
    Positioning of key components.
    Modulization of distinct components.
  UI design
    Decluttered
    Avoiding colour confrontation
    User friendly controls scheme
  Graphics
    Simple graphics
  Sprite Generation

## Slide 17: Resources required and where to find them.
Drag and Drop
  https://developer.xamarin.com/samples/mac/DragAndDropExample/
  https://blog.xamarin.com/android-tricks-supporting-drag-and-drop-in-an-app/

## Slide 18: Thank you.